## Slide 1
Peppol International Invoice
09 — Meeting slides 2019-12-17

## Slide 2: Project timeline
Task | % | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | June | July | Aug | Sept | Oct | Nov
First draft | 80 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Preparing draft | 80 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Beta version | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Review first draft | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Applying draft | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Write Beta version | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Final version | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Review (partly holiday period) | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Comment resolution | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Final editing | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Publication | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2019-12-20
Draft version
Beta version
Final

## Slide 3: Review
Received reviews
  Oriol Bausa
  Paul Simmons
  Hilary Appleton (AUNZ)

## Slide 4
What is needed to carry out the next step?
  Validation artifacts.
  Someone to create mesages using the model.
    PEPPOL BIS 3 billing case.
    AUNZ.
    SG.
    Europe, non-Peppol versions
Examples
  We have from several countries.
  Missing, USA, Japan, India, Africa
  Identify special issues.
  Apply to model.
  Verify.

## Slide 5
Tax scheme,
  Code for tax schemes,
    AU-GST
    NZ-GST
    VAT -> EU-VAT
    Seller country rules
      When seller is Icelandic then Icelandic tax rules apply.
        IS-VAT
Example
  Seller is BE
  Buyer is DE
    Tax scheme = DE-VAT
Each invoice is always governed by only one country tax rules?

## Slide 6
Do not leave tax category “out” but use shared code list that can be restricted in implementation.
  Might complicate the validation rules,
  Prices w/o tax
  Tax base amount may be „manipulated“
  Tax on tax.
  Allowances and charges may not follow the item tax.
  „Would help if tax amount is on the line“
  Action: To evaluate the tax calculation specifically, starting from the position as it is in the shared part.
  Most of the problems with tax calculation come down to rounding issues.
    Prices are stated with tax.
    Multiple decimals in price.

## Slide 7: Errors vs Warnings
Move ahead by not using any warnings.
  Rules on the content in scope of the invoice specification – Shall only be errors.
  Rules that are controlling that scope – errors (unless a blocking issue)

## Slide 8
Clarify better.
  Concepts
    Business term.
  Compliance criteria.
IPR on referenced documents.

## Slide 9
Next steps,
  Next meeting is dedicated to tax
  Update to the draft based on comments.
  Applying draft to real cases.
    GB apply to Peppol BIS 3
    Hilary for AU
    Jocelyn for NZ
    Paul for BE
    Charlotte for DK
    GB for IS
    GB for SG
  Summarize and re-evaluate the draft.

## Slide 10
Main areas where there are special needs.
  Tax
  Payment means
  Support invoice approval.
Payment Means
  Lead time for getting new codes into 4461 is long.
  Should the PINT include rules for international payment tools.